🌾

AgriCopilot AI

Cahier des Charges — MVP Hackathon

Marathon Oujda 2026  •  Équipe de 6

AI-Powered Agricultural Intelligence & Marketplace Platform

# 1. Project Overview

AgriCopilot AI is a web-based intelligent agriculture platform designed to help farmers monitor crop health, detect irrigation issues, understand climate risks, receive planting recommendations, and exchange products and services with other farmers.

The platform combines satellite imagery, weather analysis, AI explanations, and an agricultural marketplace into a single ecosystem — designed first as an MVP for the hackathon, then scalable into a real startup product.

## Core Value Proposition

- Replace complex satellite data with simple, actionable AI-powered insights

- Give Moroccan farmers affordable access to precision agriculture tools

- Build a community marketplace where farmers can buy, sell, and share

# 2. MVP Objectives

The hackathon MVP must demonstrate these core capabilities:

| Feature | Status |
| --- | --- |
| User authentication (signup/login) | ✅ In MVP |
| Draw farm on interactive map | ✅ In MVP |
| NDVI vegetation heatmap visualization | ✅ In MVP |
| Water & heat stress detection | ✅ In MVP |
| Weather dashboard (5-day forecast) | ✅ In MVP |
| Crop recommendation engine | ✅ In MVP |
| AI Agricultural Assistant (chat) | ✅ In MVP |
| Marketplace frontend (listings) | ✅ In MVP |
| Real payments / SAR radar / IoT | ❌ Post-MVP |

# 3. Feature Specifications

## 3.1 Farm Monitoring (Map)

- User draws a polygon on a Leaflet.js map to define their farm area

- Satellite tile layer (AgroMonitoring) loads underneath the polygon

- NDVI values are fetched and displayed as a color heatmap overlay

- Colors: Green (NDVI > 0.5) = healthy, Yellow (0.2–0.5) = moderate, Red (< 0.2) = stressed

## 3.2 Vegetation & Stress Detection

- NDVI = (NIR - RED) / (NIR + RED) — computed from AgroMonitoring satellite data

- NDWI + soil moisture + temperature fed into Rule Engine

- Rule: if soil_moisture < 0.2 AND ndwi < 0.1 → Water Stress Alert

- Rule: if temperature > 38 AND ndvi < 0.3 → Heat Stress Alert

- Historical NDVI stored in Supabase to detect trends over time

## 3.3 AI Agricultural Assistant

- Backend processes raw satellite data → generates structured agricultural context

- Context is sent to OpenRouter API (NOT raw satellite numbers)

- AI returns plain-language explanation: 'Your farm may need irrigation...'

- Chat UI allows farmers to ask follow-up questions

- AI history stored per farm in Supabase

## 3.4 Crop Recommendation

- Rule-based engine analyzes: soil moisture, temperature, NDVI, regional climate

- Suggests 2–3 most suitable crops with explanation

- Example: High moisture + 25°C → Tomatoes, Peppers | Dry + 38°C → Olives, Argan

## 3.5 Marketplace

- 5 categories: Crops, Seeds, Fertilizers, Equipment, Services

- Farmers can create listings with title, description, price, category, photo

- Search and filter by category and region

- Frontend-only MVP: no payment processing, contact via button

# 4. Team Roles & Responsibilities

The team of 6 is structured so each person owns a clear domain. Integration points are managed by R1 (Team Lead).

| R1 | Team Lead + Full Stack Dev |
| --- | --- |
| Stack | React.js, Node.js/Express, Supabase |
| T1 | Set up project repo (GitHub), folder structure, and CI/CD pipeline |
| T2 | Build backend API (Node.js/Express): routes for farms, NDVI, weather, marketplace |
| T3 | Integrate AgroMonitoring API (satellite data, NDVI, NDWI, soil moisture) |
| T4 | Integrate OpenWeather API (forecast, humidity, temperature) |
| T5 | Implement Rule Engine: stress detection logic (water, heat, vegetation) |
| T6 | Set up Supabase: schema, auth, tables (users, farms, listings, ndvi_history) |
| T7 | Build AI context generator: translate raw data into readable agricultural insights |
| T8 | Coordinate with all team members and manage integration |
| T9 | Deploy backend (Railway / Render) |
| Output | Working REST API, Rule Engine, Supabase DB, API integrations |

| R2 | Frontend Dev (Map & Visualization) |
| --- | --- |
| Stack | React.js, Leaflet.js, Tailwind CSS |
| T1 | Set up React project with Tailwind CSS |
| T2 | Implement Leaflet.js interactive map with satellite tile layer |
| T3 | Build polygon drawing tool for farm area definition |
| T4 | Create NDVI heatmap overlay (green/yellow/red color scale) |
| T5 | Build Farm Dashboard: NDVI gauge, soil moisture bar, temperature card |
| T6 | Implement historical NDVI chart using Chart.js (trend over time) |
| T7 | Connect all map components to backend API |
| T8 | Make the map responsive for tablet/mobile |
| Output | Interactive map, NDVI heatmap overlay, farm dashboard UI |

| R3 | Frontend Dev (Dashboard & UX) |
| --- | --- |
| Stack | React.js, Tailwind CSS, Chart.js |
| T1 | Design and build the overall UI/UX: color system, typography, layout |
| T2 | Build Weather Dashboard: 5-day forecast, rain probability, humidity |
| T3 | Build Crop Recommendation Panel: display recommended crops with icons |
| T4 | Build Stress Alert Cards: water stress, heat stress, vegetation alerts |
| T5 | Build Ground Quality Analysis section: hydration/vegetation/stress scores |
| T6 | Create responsive navigation and sidebar |
| T7 | Design onboarding flow: how to draw a farm, what NDVI means |
| T8 | Ensure consistent UI across all pages |
| Output | Full dashboard UI, weather panel, alerts UI, responsive layout |

| R4 | AI Integration Dev |
| --- | --- |
| Stack | OpenRouter API, React.js, Node.js |
| T1 | Integrate OpenRouter API (claude or mistral model) into backend |
| T2 | Design the AI prompt template: inject processed agricultural data as context |
| T3 | Build AI Agricultural Assistant chat UI in React |
| T4 | Implement AI explanation endpoint: POST /api/ai/explain with farm data |
| T5 | Ensure AI receives processed data (NOT raw satellite) from Rule Engine |
| T6 | Build AI history feature: store and display past AI responses per farm |
| T7 | Add streaming response support for real-time AI text display |
| T8 | Test and tune prompts for agricultural accuracy in French/Darija/English |
| Output | AI assistant chat UI, AI explain endpoint, prompt engineering |

| R5 | Marketplace Dev |
| --- | --- |
| Stack | React.js, Tailwind CSS, Supabase |
| T1 | Build Marketplace frontend: listing grid with categories filter |
| T2 | Implement 5 categories: Crops, Seeds, Fertilizers, Equipment, Services |
| T3 | Build Add Listing form: title, description, price, category, photo upload |
| T4 | Connect listings to Supabase storage and database |
| T5 | Build listing detail page with seller info and contact button |
| T6 | Implement search and filter by category/location |
| T7 | Build My Listings page for sellers to manage their posts |
| T8 | Style marketplace to match overall app design |
| Output | Full marketplace frontend, listing CRUD, Supabase integration |

| R6 | Auth, DevOps & QA |
| --- | --- |
| Stack | Supabase Auth, Vercel/Netlify, GitHub |
| T1 | Implement Supabase authentication: signup, login, logout, session |
| T2 | Build auth UI: login page, register page, protected routes |
| T3 | Set up GitHub Actions for basic CI (lint + build on PR) |
| T4 | Deploy frontend to Vercel or Netlify |
| T5 | Deploy backend to Railway or Render |
| T6 | Configure environment variables and secrets management |
| T7 | Write QA test checklist and test all features before demo |
| T8 | Prepare the live demo: seed data, test farms, sample AI responses |
| T9 | Create the 3-minute pitch deck slide (optional) |
| Output | Auth system, deployed app, QA report, demo-ready environment |

# 5. Technical Stack

| Layer | Technology |
| --- | --- |
| Frontend | React.js + Tailwind CSS + Leaflet.js + Chart.js |
| Backend | Node.js + Express |
| Database | Supabase (PostgreSQL) |
| Auth | Supabase Auth |
| Satellite API | AgroMonitoring |
| Weather API | OpenWeather |
| AI API | OpenRouter (Claude/Mistral) |
| Map Library | Leaflet.js |
| Deployment | Vercel (FE) + Railway (BE) |
| Version Control | GitHub |

## System Architecture Flow

The key principle: AI never receives raw satellite data. Only processed insights.

AgroMonitoring API + OpenWeather API ↓ Backend Processing Layer (Node.js) ↓ Rule Engine → Stress Detection + Crop Logic ↓ AI Context Generator → OpenRouter API ↓ React Frontend Dashboard + Map + Chat

# 6. Database Schema (Supabase)

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, name, email, location | Farmer profiles and auth |
| farms | id, user_id, polygon, name | Farm geometry and metadata |
| ndvi_history | farm_id, date, ndvi, moisture | Historical vegetation tracking |
| ai_history | farm_id, prompt, response | AI assistant conversation logs |
| listings | id, user_id, category, price | Marketplace product listings |

# 7. Hackathon Timeline (22 Hours)

| Period | Phase | Key Tasks | Who |
| --- | --- | --- | --- |
| Hour 0–2 | Setup | Repo, Supabase schema, API keys, project scaffold | All |
| Hour 2–6 | Core Build | Backend API + Rule Engine; Map + NDVI UI; Dashboard UI | R1, R2, R3 |
| Hour 6–10 | Features | AI integration; Marketplace; Auth system | R4, R5, R6 |
| Hour 10–14 | Integration | Connect frontend to backend; test all API calls | All |
| Hour 14–18 | Polish | Fix bugs, improve UI, add demo data, test flows | All |
| Hour 18–20 | Demo Prep | Seed farms, tune AI prompts, rehearse pitch | R6 lead |
| Hour 20–22 | Buffer | Final fixes and live deployment check | All |

# 8. Complete Feature List

| Feature | Implementation | Owner | Scope |
| --- | --- | --- | --- |
| Farm Drawing on Map | Leaflet.js polygon draw | R2 | MVP |
| NDVI Heatmap Visualization | Color overlay on map | R2 | MVP |
| Satellite Data Fetch | AgroMonitoring API | R1 | MVP |
| Weather Dashboard | OpenWeather API | R1 + R3 | MVP |
| Water Stress Detection | Rule Engine | R1 | MVP |
| Heat Stress Detection | Rule Engine | R1 | MVP |
| Historical NDVI Chart | Chart.js + Supabase | R2 + R1 | MVP |
| Ground Quality Analysis | Computed scores | R1 + R3 | MVP |
| Crop Recommendation | Rule-based logic | R1 + R3 | MVP |
| AI Agricultural Assistant | OpenRouter API | R4 | MVP |
| Marketplace Listings | Frontend + Supabase | R5 | MVP |
| Authentication | Supabase Auth | R6 | MVP |
| Real Payments | Stripe | - | POST-MVP |
| SAR Radar Integration | Sentinel-1 | - | POST-MVP |
| IoT Sensor Support | Hardware API | - | POST-MVP |

# 9. API Keys & Integration Guide

Each team member who needs an API key should request it from R1 (Team Lead) at the start of the hackathon.

| API | Used By | What It Provides |
| --- | --- | --- |
| AgroMonitoring | R1 | NDVI, NDWI, soil moisture, satellite imagery |
| OpenWeather | R1 | 5-day forecast, humidity, temperature, rain |
| OpenRouter | R4 | AI explanations via Claude or Mistral model |
| Supabase | R1, R5, R6 | Database, file storage, authentication |
| Leaflet.js | R2 | Map rendering, polygon drawing, overlays |

# 10. Demo Script (3 Minutes)

The demo should follow this exact flow to impress judges:

| Step | Duration | What to Show |
| --- | --- | --- |
| 1 | 20 sec | Login → show clean dashboard with farm map |
| 2 | 30 sec | Draw a polygon on map → show NDVI heatmap loading + color overlay |
| 3 | 30 sec | Show stress alerts: 'Water Stress Detected' + 'Heat Risk Moderate' |
| 4 | 30 sec | Show AI assistant: type a question → AI explains in simple language |
| 5 | 20 sec | Show crop recommendation: 'Based on your soil, we recommend Tomatoes' |
| 6 | 20 sec | Switch to Marketplace: show listings, filter by category |
| 7 | 30 sec | Pitch the vision: 'Next step is SAR radar, IoT, and real payments' |

🌾 Good luck, Team AgriCopilot! 🚀

Marathon Oujda  •  Build something that matters for Moroccan farmers